## Slide 1: StudyTrack
By Michael Inati

## Slide 2: Description
StudyTrack is an app aimed at students that helps them manage their study time by giving them intervals of work, followed by a break. This is to combat procrastination and improve focus. The app works by first letting the user select their level of concentration (attention span) and then giving them an interval based on this. Once the student reaches a break, they are shown 3 buttons that say: workout, eat and relax. Based on what the student selects is related to how long of a break they get, with ‘workout’ being the most time, ‘eat’ being the second most, and ‘relax’ being the least as it is the least productive.
There will also be a sprint mode, which will be a mode in which the longer the user studies, the longer of a break they get. This will be a game style mode, which shows the user getting points for studying which equate to minutes of break.

## Slide 3: Features
Procrastinator Mode: 60 minute study then break
Expert Mode: 120 minute study then break
Sprint Mode (game): 1 minute of break earned every 5 minutes of study
Breaks based on activity:
Workout: 30 minutes
Eat: 20 minutes
Relax: 15 minutes
The main screen will be the timer which depicts the timer and the time until next break

## Slide 4: Capabilities
Intent
Segue
Timer
Save
Dynamic Orientation
Dynamic Screen Sizing
Easy Navigation
Professional app layout

## Slide 5: Timeline
Week 1: Project Proposal (done in week 2 because I was overseas)
Week 2: Ui completed - Front end
Week 3: Timer and Mode Functionality - Back End
Week 4: Cleanup and Teaser video – Polish and finalize

## Slide 6: What I did this Week (Week2)
This week I began making the UI of my app
I added 2 screens so far
I added the mode screen and the timer screen and added necessary buttons and labels
Time Spent: This week I spent 8 hours trying to make the UI and 1 hours researching the properties and some instructions on using XAML
I learnt how to create a UI entirely from code, how to switch between the iPhone emulator and the Android one, and how to code in XAML by first creating the button and then adding the functionality in another file using C#

## Slide 7: What worked and what didn’t?
The UI worked pretty well with the colour scheme I chose, it makes the buttons stand out and puts emphasis on them
Also the C# code worked well aswell, I wrote a bit of code to test it by making the buttons not visible after clicked and it worked great
I had some trouble implementing the size and location of the buttons but after some research I figured it out
I still need to research how to transition between screens
I found that it sometimes I would add things and then when I run it I wouldn’t see them, not sure why this was happening but I guessed it was because that particular device I was running in wouldn’t have been able to display what I coded

## Slide 8: What I plan to do next week (Week3)
Next week I plan to finish the UI and add functionality to the buttons so that there not just static
I’ve been researching transition and passing data for this
I’m hoping that I don’t come into trouble hurdles with the passing of data but because their 2 different XAML files I think I might.